Go Live Feature List

As of 04/18/2022, 4:00 pm

Release scheduled 04/18/2022 evening at 5 pm.

Below is a short list of the features that are ready and associated known issues. Anticipating daily releases related to critical items and bugs blocking key functions. Content below is known issues as of 04/18, informed by all completed builds after 04/06/22.

# File Submission

File Upload

* All record types can be uploaded
* XLS files not supported
* File Status terms are updated to current training in next release

View Submission/Details

* User can view errors after a file is successfully uploaded through batch or online maintenance
* SELPA user roles have additional access to admin
* **Some IVRs are not triggering errors correctly, will be updated next day release**
	+ IVR0009
	+ GERR007 – SOFF, SPED, SENR
	+ GERR002, SPED
	+ SENR 0585, 0027, 0191
	+ SINC 0116
	+ SELA 0301, 0325
	+ SPRG 0533
	+ CRSC 0456, 0468
	+ SPED 0373, 0333, 0424

# Online Maintenance Feature

Record Type Modals

* All modals are rendering and producing student data
* When user add/updates/deletes records as available, the record posts as ‘Online – XXX’ through file submission process
* Modal display shows ‘Enrollment Detail’
* **SELA, SPRG, SASS, STAS, PSTS, SCTE are not fully released, may show errors**
* **Some record types have field based or add/update/delete errors**
* SINF Known issues
	+ Address/Demographic modals now route to SINF record
	+ Delete not working correctly
	+ Parent Education Level is not displaying, to update a student in OM it is a required field. Patch scheduled for 4/19/2022.
* SCSE - Does not recognize SEID

Student Data Maintenance

* Search produces expected student
* User is able to identify a student to Request SSID
* Student Detail – some containers may have additional rows or items in dropdown, may produce multiple success messages (ex: SINF, SPED)
* Student search by name can return duplicate records

Direct Certification/Local Foster Match

* Development closed, should be functional

Anomaly Management

* MIDs, CCE, ERD processes is in development, will be updated in next release

# SSID Issuance

Batch Upload

* Can issue new SSIDs for none existing, matches existing and retired to ODS
* User can download SSID Extract, shows both new SSIDs and existing records

Request SSID

* User can create an SENR record through Request SSID in OM and record posts, creates new SSID
* User can download SSID Extract and see both new SSIDs and existing list

# Reports/Extracts

* Should run as expected when live – render and produce data based upon existing formats
* Submission Reports are not available
* ODS reports 9.1, 9.2 and 11.1 are not rendering. ODS 9.1 patch scheduled for release on 4/19/2022.
* SSID Extract should render appropriately